CRAZY EIGHTS

Phase 0: Github Account ()

Phase 1: Hello World Android App (S May 5)

Phase 2: Menu (Sun May 6)

Phase 3: Game state: Logic (Sun May 20)

Phase 4: Backgrounds, Assets, Graphical version of game (Sun June 3)

Phase 5: AI, Difficulty (Sun June 10)

Phase 6: Sound and Music (Sun June 17)

Phase 7: Options (Sun June 24)

Phase 8: Achievements (Sun July 1)

Phase 9 (\*): Money (Sun July 8)

Phase 10 (\*): Multiplayer (August 31)

Release Date (\*): (August 31)